Initial Project Planning Report

| Date | 30-01-2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS52507 |
| Project Name | IntelliSQL: Intelligent SQL Querying with LLMs Using Gemini Pro |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Priority | Team Members | Sprint Start Date | Sprint End Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & Planning | TL-1 | Requirement analysis and project planning | High | Chindukuru Sai Sreeja | 2026/01/28 | 2026/01/28 |
| Sprint-1 | Environment Setup | TL-2 | Installing libraries & tools | Medium | Gadde Sivateja | 2026/01/28 | 2026/01/28 |
| Sprint-1 | API Configuration | TL-3 | Generating Gemini Pro API key | High | Ganta Yashwanth Kumar | 2026/01/28 | 2026/01/28 |
| Sprint-2 | Model Integration | TL-4 | Initializing Gemini Pro model | High | K Yuvaraj | 2026/01/29 | 2026/01/29 |
| Sprint-2 | Translation Logic | TL-5 | Creating prompt template | Medium | Gadde Sivateja | 2026/01/29 | 2026/01/29 |
| Sprint-2 | Backend Function | TL-6 | Implementing database_sql() function | High | Chindukuru Sai Sreeja | 2026/01/29 | 2026/01/29 |
| Sprint-3 | UI Development | TL-7 | Designing Streamlit UI | Medium | Ganta Yashwanth Kumar | 2026/01/30 | 2026/01/30 |
| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Priority | Team Members | Sprint Start Date | Sprint End Date |
| Sprint-3 | UI Features | TL-8 | Adding language selection & input fields | Medium | Chindukuru Sai Sreeja | 2026/01/30 | 2026/01/30 |
| Sprint-3 | Output Display | TL-9 | Displaying translated text | Low | K Yuvaraj | 2026/01/30 | 2026/01/30 |
| Sprint-4 | Deployment | TL-10 | Local deployment using Streamlit | Medium | Ganta Yashwanth Kumar | 2026/01/30 | 2026/01/30 |
| Sprint-4 | Testing | TL-11 | Functional testing & bug fixing | High | All Members | 2026/01/30 | 2026/01/30 |
| Sprint-4 | Documentation | TL-12 | Final project report preparation | Medium | All Members | 2026/01/30 | 2026/01/30 |

Screenshot: